## Slide 2: Project Schedule
*Deadline is:
Topic | Work | Duration
Gathering Information | Meeting with exam-cell admin and collecting the information | 20th July 2017 to 25th July 2017
Analyzing Gathered Information | Coordinate with team members along with mentor. | 26th July 2017 to 29th July 2017
Documentation | Use case of pages. | 30th July 2017 to
Modeling | Extracting the table from current view pages | 30th July 2017 to 19th August 2017
Codding | Maven project quickstart. Executing the first spring application. | 20th August 2017 to 22th August 2017
 | Login page design | 23th August 2017 to 26th August 2017